INTELLIGENT INTEGRATED SKILL MARKETPLACE

evolving toward a Workforce Mobility OS

Scope Reconciliation

What the product definition promises, and what is built

Document Version 1.0

Status: For Management Review

Position as at 3 October 2026, after Sprint 42

| Document Title | IISM Scope Reconciliation: the product definition against the product |
| --- | --- |
| Version | 1.0 |
| Prepared By | Product & Engineering — IISM Programme |
| Distribution | Top Management, Product Owner, Engineering Lead |
| Classification | Confidential — Not for Public Circulation |
| Source | docs/scope-reconciliation.md: the ledger written on 24 September 2026 (against commit 64792e2) and brought up to date on 3 October 2026 |
| Companion Documents | Product Definition; Product Backlog (version 1.2); Architecture Decision Records |

# 1  Executive Summary

On 24 September 2026 we compared the product definition, the document the product was planned and described from, against what had actually been built. The definition was ahead of the product in seven specific places. None was hidden: each was a deliberate deferral, most with a recorded reason. Ten sprints later, four of the seven are closed, one is mostly closed, and two are partly closed on purpose.

The position in one minute Closed. Scoring can be re-tuned without a release. The product records when a recommendation is rejected. A course can be measured against a job role directly. Course providers can see what the market is short of. Mostly closed. Every missing kind of user now has a working first version: government agency, external system, assessment provider and tiered administrators. They are thin slices, not finished products. Partly closed, on purpose. AI-based similarity is built and tested but switched off. The skill graph exists as an empty table. Career paths were built another way, from national qualification data. What this means for a presentation. The product is a transparent, rules-based matching and skill-gap platform. It is not, today, an AI product, and should not be presented as one.

## Decisions we are asking for

| Decision | Why it is a management decision | What it changes |
| --- | --- | --- |
| Switch on AI-based similarity (BL-5.3) | It needs a large model download and a hosting choice, and it changes match scores. | Makes the definition's “hybrid matching” true. Must first be measured against the 34 labelled test pairs. |
| Allow a weaker kind of career step (BL-6.4) | It trades certainty for reach. Some steps would share no skills with the starting role. | Raises career-path reach from 38% of roles to 52–60%. Needs a domain expert to review a sample. |
| Amend the product definition | It has been left as written, on the Product Owner's instruction, with this ledger beside it. | A corrected definition would remove the need to read the two together before a meeting. |
| Confirm what stays deferred | Monetisation, a first real deployment and real external integrations (such as DigiLocker) are all deferred by decision. | Nothing in this document depends on them. Each would need its own go-ahead. |

# 2  Scorecard

Seven places where the product definition was ahead of the product on 24 September, and where each stands on 3 October. Green means the gap is closed or nearly so. Amber means a first version exists but a meaningful part is deliberately not switched on or not filled in.

| # | What the definition promised | Status | What changed since 24 September |
| --- | --- | --- | --- |
| 1 | Matching that combines rules with AI-style similarity | Partly closed | Built and tested, switched off. The similarity term carries a weight of zero, so it changes no score. |
| 2 | Scoring weights held in settings, not code | Closed | Weights are now settings. A re-tune no longer needs a release. |
| 3 | Every recommendation recorded as served, clicked and dismissed | Closed | A “not interested” signal is recorded, so quality measurement has a negative side. |
| 4 | Course-to-job alignment, “the differentiator” | Closed | A course can be measured against a role with no candidate involved. |
| 5 | Eight kinds of user from day one | Mostly closed | The four missing kinds each have a first version. Agency login and a live assessment partner are not yet in place. |
| 6 | Course providers see what the market is short of | Closed | A market-wide shortage view now exists for providers. |
| 7 | A skill graph that carries “most of the long-term value” | Partly closed | The structure exists and is empty. Career paths were built without it and reach 38% of roles. |
| + | Skill evidence from assessments and certificates | Mostly closed | Assessed and certified skills now have a real way in. Inferred skills still have none. |

The last row is a finding that was in no document before this ledger. It is explained in section 4.

# 3  The Seven Gaps in Plain Language

Each gap has the same five lines: what the definition promised, what we found on 24 September, where it stands now, why it matters, and what comes next. File names and technical references are in Appendix A.

## 3.1  AI-assisted matching

| Promised | Matching that combines clear rules with a measure of meaning similarity, so that a candidate who writes “ward boy” is matched to a “General Duty Assistant” role. The definition calls this hybrid matching. |
| --- | --- |
| Found, 24 Sep | Matching was rules only. There was no AI code at all, and the database feature that would store it was switched on but empty. This was a knowing deferral: the rules had to exist first, to give a baseline to measure against. |
| Now | Partly closed. The machinery is built and tested: a similarity term in the score, a background job that prepares the data, and an adapter for a real self-hosted language model. All of it is switched off. The similarity term carries a weight of zero, so it changes no score today. |
| Why it matters | Rules can be explained to an employer and reproduced in a test. AI similarity cannot yet. Measuring the real model also gave a warning: on short role phrases it rated an unrelated pair (cashier and AC technician) slightly higher than a related one (ward boy and General Duty Assistant). It needs calibration before it is trusted with a score. |
| Next | A decision for management (BL-5.3): a model download of roughly 470 MB, where it runs, and a measured re-tune against the 34 labelled test pairs. |

## 3.2  Scoring settings that can change without a release

| Promised | “All weights live in configuration, not code”, so scoring can be re-tuned against measured outcomes without a deployment. |
| --- | --- |
| Found, 24 Sep | The five scoring weights were fixed numbers in the code. Any change meant a release. |
| Now | Closed (Sprint 33). The weights are now settings. The scoring function itself stays pure, which protects the reproducibility that the tests depend on. |
| Why it matters | A re-tune becomes an operations task rather than an engineering project. |
| Next | Nothing outstanding. |

## 3.3  Knowing when a recommendation was rejected

| Promised | Measurement of every recommendation served, clicked and dismissed. |
| --- | --- |
| Found, 24 Sep | Served and clicked were recorded. Dismissed was not. |
| Now | Closed (Sprint 33). A “not interested” signal is now recorded. |
| Why it matters | Without rejections, quality measurement only sees successes. “Five shown, one opened” and “five shown, one opened, four rejected” looked identical. |
| Next | Real traffic. On the demonstration data the numbers are small, so the measure does not yet mean much. |

## 3.4  Course-to-job alignment, the stated differentiator

| Promised | For a course and a target role, how much of the role's skill requirement the course actually covers. |
| --- | --- |
| Found, 24 Sep | It could only be worked out through a particular candidate's gap. No function took a course and a role and returned coverage, so a provider could not be told “your course covers seven of the nine standards this job needs”. |
| Now | Closed (Sprint 33). A course can be measured against a role directly, with no candidate involved, so it identifies nobody. |
| Why it matters | This is the promise made to training providers, and the heart of the product's pitch. |
| Next | Nothing outstanding. |

## 3.5  The eight kinds of user

| Promised | Eight kinds of user, established from day one. |
| --- | --- |
| Found, 24 Sep | Three existed (candidate, employer, course provider) plus a partial administrator. Missing: assessment provider, government agency, tiered administrators and external systems. |
| Now | Mostly closed. Each missing kind now has a working first version, shown below. Each is a thin slice rather than a finished product. |
| Why it matters | A management demonstration can now show every kind of user working. It should not be described as a full agency or partner product. |
| Next | An agency login and a signed assessment partner are business dependencies, not engineering ones. |

| Kind of user | Built | What exists, and its limit |
| --- | --- | --- |
| Assessment provider | Sprint 35 | One entry point receives results and records a skill as assessed. Limit: only a console stand-in exists; there is no live partner. |
| Government agency | Sprint 33 | An operator-run bulk enrolment of candidates under a named programme, and a report of how many were matched, applied and hired. Limit: no agency login; an operator acts on the agency's behalf. |
| External system | Sprint 33 | API-key access to one read endpoint, as a second way to sign in alongside the normal one. Limit: one endpoint, one scope per key. |
| Tiered administrators | Sprint 37 | Support and admin levels, kept separate from organisation roles. There is deliberately no screen that grants either level. |

## 3.6  What the market is short of, for course providers

| Promised | A course provider “sees which skills the market is short of”. |
| --- | --- |
| Found, 24 Sep | The shortage view existed only for employers and only for their own vacancies. A provider saw nothing. |
| Now | Closed (Sprint 33). A market-wide shortage view is now available to providers. |
| Why it matters | It is the demand signal that tells a provider what to teach next. |
| Next | Nothing outstanding. |

## 3.7  The skill graph and career paths

| Promised | Typed, weighted links between skills, which the definition says carry “most of the long-term value”: they make inference possible and are what career paths would travel along. |
| --- | --- |
| Found, 24 Sep | The table for these links did not exist. |
| Now | Partly closed. The table and its structure were built (Sprint 36) but hold no data and nothing uses them. Career paths were built another way in Sprint 42: from the national qualification data, with the evidence for every step shown. That feature reaches 38% of roles. Banking and finance, IT and electronics are close to zero, because those sectors share no standards across levels. Skill inference is not started. |
| Why it matters | The graph is the long-term asset, but the data to fill it does not exist and would take a large labelling effort. Career paths from qualification data are honest about their reach. |
| Next | A domain expert's view on a weaker kind of step could lift reach to 52–60% (BL-6.4). |

# 4  The Finding That Was in No Document

Every skill a candidate holds carries a source: self-declared, inferred, assessed or certified. They are scored 0.6, 0.7, 0.95 and 1.0, so verified evidence should outrank a candidate's own word.

On 24 September that was true only of the demonstration data. Nothing wrote an assessed or certified skill for a real candidate, so every real skill scored the lowest value and a tenth of every match score was a constant. It was not a bug. It was the absence of the assessment integration, showing up in the arithmetic.

| Source | Now | How it gets written |
| --- | --- | --- |
| Self-declared | Closed | The candidate ticks it. |
| Assessed | Closed | An assessment provider's result arrives at one entry point (Sprint 35). |
| Certified | Closed | An operator verifies a candidate's own certificate (Sprint 35). Since Sprint 41 a certificate can be linked to a standard, so the verification queue is no longer empty by construction. |
| Inferred | Partly closed | Nothing writes it yet. It waits on CV reading or skill inference, neither of which is built. |

# 5  Where the Definition Was Already Accurate

A ledger that lists only gaps reads as a worse report than the evidence supports. Most of the definition held:

The national skills taxonomy. Done and exceeded: 21,303 standards, 4,424 qualification packs, 43 sectors and 106 awarding bodies, against a target of three or four sector councils.

Candidate profiles, jobs and courses. Profiles carry proficiency and provenance. Jobs and courses are broken into skills by both employers and providers.

The skill gap as a structured result. It is a list of named standards, not a bare score, and it is what both the gap panel and the course suggestions read.

Identity and access. One person can hold several roles across several organisations, with invitations, last-owner protection and safeguards against guessing which organisations exist.

Hindi and English. The whole interface, at parity. The standards corpus itself is English only, which is the honest caveat on the Hindi-first aim.

The rules decide and the model explains. Kept absolutely. There is no AI in the product, so no generated number can reach a score.

Engineering rules. No business logic in request handlers, every external system behind an adapter, and slow work never done inside a request. The first is now enforced by an automated test.

# 6  What the Ledger Could Not Predict

The biggest problems were not on the list. An October audit found nine defects in code the ledger had called conformant. Most were hidden because the automated tests behaved differently from the live system. The tests now match it. The ledger checks the definition against the product; it does not audit the product.

The product has moved past the definition. Three capabilities are in no baseline document. “Why not me” tells a rejected candidate which standards they were missing and which courses teach them. “Hire and train” lets an employer offer to sponsor the one standard a near-miss candidate lacks, without learning who they are until they apply. Career paths show the roles that build on a candidate's own, and what it would take to get there.

# 7  What to Say Plainly When Presenting

These are the limits a senior audience will find for themselves if they are not stated first. Stating them is what makes the rest credible.

The product decides with rules, not AI. AI-based similarity is built and switched off.

Career paths cover 38% of roles, and are close to zero in banking and finance, IT and electronics.

The government agency and external system kinds of user are thin first versions. An operator stands in for the agency, and one endpoint serves partners.

The standards corpus is English only. The interface is fully bilingual.

Verified skill evidence works, but through a console stand-in. There is no live assessment partner.

Click-through and enrolment-conversion measures can be computed, but on demonstration data rather than real traffic.

Nothing is deployed anywhere. Payments, a first deployment and real external integrations are deferred by decision.

# Appendix A — Evidence References

For the engineering reader: where to verify each line of the scorecard. Every claim in this document names something that can be opened and checked.

| # | Gap | Where to look |
| --- | --- | --- |
| 1 | AI-assisted matching | api/adapters/embeddings/; api/modules/matching/scoring.py; settings embedding_provider and match_weight_semantic; Backlog BL-5.1 to BL-5.3 |
| 2 | Scoring settings | api/modules/matching/service.py (weights_from_settings); api/core/config.py; Backlog BL-2.1 |
| 3 | Rejection signal | api/modules/analytics/models.py (course_dismissed); Backlog BL-2.2 |
| 4 | Course-to-job alignment | api/modules/matching/service.py (course_role_alignment); Backlog BL-2.3 |
| 5 | Kinds of user | api/modules/identity/; api/modules/assessment/; api/modules/operations/; scripts/bulk_enrol_candidates.py; Backlog BL-3.1, BL-7.1 to BL-7.3 |
| 6 | Market shortage view | api/modules/matching/employer.py (market_scarce_skills); api/modules/matching/provider_routes.py; Backlog BL-2.4 |
| 7 | Skill graph and career paths | api/modules/skills/graph.py; api/modules/careers/; ADR-008; ADR-049; Backlog BL-6.1 to BL-6.5 |
| + | Skill evidence | api/modules/assessment/service.py; api/modules/operations/service.py; api/modules/marketplace/models.py (SKILL_SOURCES) |

# Appendix B — Glossary

| Term | Meaning |
| --- | --- |
| NSQF | India's National Skills Qualifications Framework. It sets levels of competence, from 1 to 10. |
| Standard (NOS) | A National Occupational Standard: one defined piece of work a person can be shown to do. The product's 21,303 standards are its vocabulary for skills. |
| Qualification pack | A job role defined by the standards it requires, at a given NSQF level. The product holds 4,424 current ones. |
| Skill gap | The named standards a candidate lacks for a job, separated into required and optional. |
| Deterministic scoring | A score computed by fixed rules that give the same answer every time and can be explained line by line. |
| Embedding | A list of numbers that stands for the meaning of a piece of text. It is how AI-based similarity compares two phrases. |
| Golden set | A hand-labelled set of 34 candidate-and-job pairs, with seven orderings and sixteen course expectations, used to check that scoring still behaves as intended. |
| Adapter | The one place the product talks to an outside system, so that the rest of the product never depends on a particular vendor. |
| Sprint | A fixed period of build work. Sprint 33 to Sprint 42 are the ten covered here. |
| ADR | An Architecture Decision Record: a short, dated note of a significant design decision and its reasoning. |

# Appendix C — About This Document

This document restates docs/scope-reconciliation.md for a management audience. The ledger was written on 24 September 2026 against commit 64792e2, with every row re-derived from the code at the time. The status of each gap was brought up to date on 3 October 2026, after Sprint 42, against the sprint-41 branch, which holds Sprints 41 and 42. It has not been merged to main. The figures quoted for career paths come from a run over all 4,340 roles that have compulsory standards, recorded in ADR-049.

Where this document and the ledger differ in wording, the ledger is the technical record and this is the summary.